**Name: Rebecca Yaxuan Li**

**Web Development Project**

**Task Breakdown**

|  |  |  |
| --- | --- | --- |
| **Task** | **Date Due**  **(Planned)**  *When you intend to complete the task* | **Date Due**  **(Actual)**  *When you actually completed the task* |
| 1. Create user story backlog | 3/15/20 | 3/16/20 |
| 2. Create low fidelity wireframes | 3/16/20 | 3/16/20 |
| 3. Create index page and add high charts | 3/17/20 | 3/17/20 |
| 4. Download pictures for tea and collect information of best sellers | 3/17/20 | 3/17/20 |
| 5. Create the collapsible content for various available tea and coffee | 3/18/20 | 3/19/20 |
| 6. Create contact page and table | 3/18/20 | 3/17/20 |
| 7. Search for logo of social media for further information | 3/18/20 | 3/17/20 |
| 8. Create low fidelity wireframes | 3/19/20 | 3/25/20 |
| 9. Change the font size and color | 3/21/20 | 3/25/20 |
| 10. Test with another user | 3/25/20 | 4/2/20 |
| 11. Change features based on suggestions | 3/26/20 | 4/2/20 |
| 12. Submit the work on canvas | 3/27/20 | 4/3/20 |